## Slide 1: Log Analysis 1 Demo 3
Red team Nurlan Yagublu
Siyu Chen Nazrin Ibadli Fei Wang Zebai Tian
21/05/2024

## Slide 2: Introduction
Used technologies:
Programming Language: Rust
IDE: RustRover
Version Control: Git, GitHub
CI/CD: GitHub Actions
Project overview
Parsing log files to extract the structured data.
Keywords: PORTEVENT and TIMEROP

## Slide 3: Content
Completed Tasks
  List of User Stories/Tasks
Testing
  Show in Demo
Documentation Updates
Conclusion

## Slide 4: Last Sprint review
Sprint time: 23 Apr – 21 May
Total Tasks:7  6
Done: 5
In progress: 1
Sprint main goal: User Story point 4, Value Type Judgment
UPDATE！

## Slide 5: Progress in graph

## Slide 6: Sprint summaries
First demo(25.03.2024)
Goal: initial log parsing and extraction focusing on PORTEVENT and TIMEROP
Completed tasks:
Setting up the env.
Initial implementation of log parsing
Simple value extraction
Second demo(23.04.2024)
Goal: Optimization of the structured log extraction
Completed tasks:
Optimization of extraction algorithm
Structuring the extracted data

## Slide 7: Data Extraction Techniques
Using delimiters to split the strings into multiple parts.
Data structuring:
Example:
Original Log Entry: 2024-05-20 12:34:56 PORTEVENT some_data more_data
Structured Data: { "timestamp": "2024-05-20 12:34:56", "event": "PORTEVENT", "data": ["some_data", "more_data"] }

## Slide 8: Function summaries-demo1
Simple value extraction for PORTEVENT Example:

## Slide 9: Function summaries-demo2
JSON ——> Final
Structured log extraction Example

## Slide 10: function summaries-demo3
Classify values into data types (e.g. string, integer, …).
Example

## Slide 11: User Story
Log parsing and extraction:
  Rows for PORTEVENT and TIMEROP, extract relevant information
Structural analysis:
  Identify MESSAGE_BODY as the representative structure.
  Identify the elements of the structure.
Value storage:
  Recognize and store simple values and values of structural elements.
Type inference:
  Classify values into data types (e.g. string, integer).
Message generation:
  Generates a message containing valid values for each field.
User Interface:
  Create a user-friendly interface to configure and launch analysis.
  Provides user interaction options.
Documentation:
  Document functionality and provide guidance on how to use the tool.

## Slide 12: User documentation
https://github.com/bytemaker-io/log-parser.git

## Slide 13: User documentation
https://github.com/bytemaker-io/log-parser.git
README FILE IN GIT
Overview of the project, installation instructions, usage, usage examples, and more.

## Slide 14: THANK YOU